## Slide 1: CSULB CS 343 Week 11 Assignment: Sprint 0 Planning Artifacts
Due: Next session - Board screenshot + notes

## Slide 2
Assignment Overview
Plan your first sprint
Create a JIRA/Trello board for a 2-week sprint:
• Write 10-15 backlog items (user stories + tasks)
• Prioritize them (business value + urgency)
• Use AI to estimate story points (Fibonacci: 1, 2, 3, 5, 8, 13)
• Select items for Sprint 1 based on velocity
• Hold a mock sprint planning meeting with a classmate (record or take notes)
• Submit a velocity prediction based on AI estimates

## Slide 3
Submission Requirements
What to turn in
Submit:
• Board export/screenshot showing backlog + sprint items
• Meeting recording link or timestamped notes
• Velocity prediction (e.g. 'We plan to complete 20 points this sprint')
• Reflection: How did AI's estimates compare to your own judgment?
Bonus (+1): Add labels for story type (bug, feature, chore) and priority (P0, P1, P2).

## Slide 4
Grading Rubric (10 pts)
How you will be graded
• 10-15 well-written backlog items (3 pts)
• Board shows sprint plan with priorities (2 pts)
• Meeting notes or recording (2 pts)
• Velocity prediction with AI assistance (2 pts)
• On-time submission (1 pt)