## Slide 1: CSULB CS 343 Week 11: Agile Project Management & Scrum
Fall 2026 - Scrum Roles, Ceremonies, JIRA, Sprint Planning

## Slide 2
Learning Objectives
What you will achieve today
By the end of this session, you will be able to:
• Explain Scrum roles, ceremonies, and artifacts
• Create and manage a JIRA/Trello board
• Write effective backlog items
• Estimate story points using AI assistance
• Facilitate a mock stand-up meeting

## Slide 3
What is Scrum?
An Agile framework for managing complex work
• Scrum is NOT a methodology; it's a lightweight framework
• Based on: transparency, inspection, adaptation
• Timeboxed iterations called Sprints (1-4 weeks)
• Three roles:
• Product Owner: what to build, priorities
• Scrum Master: process, remove blockers
• Development Team: how to build it
• Self-organizing, cross-functional teams

## Slide 4
Scrum Ceremonies
Meetings that keep the team aligned
• Sprint Planning: plan what to do in the next sprint (max 2h for 1-week sprint)
• Daily Stand-up: 15min, what I did yesterday / what I'll do today / blockers
• Sprint Review: demo completed work to stakeholders (end of sprint)
• Sprint Retrospective: what went well / what to improve / what to try
• Backlog Refinement: keep backlog items ready (ongoing)
• Ceremony time should decrease as the team matures

## Slide 5
JIRA & Confluence
Industry-standard project management tools
• JIRA: track issues, stories, tasks, bugs
• Key concepts:
• Epic: large body of work
• Story: user-facing feature
• Task: technical work
• Subtask: smaller breakdown
• Board views: Scrum (sprint-focused) or Kanban (flow-focused)
• Confluence: team documentation, meeting notes, decision logs
• Alternatives: Trello, Linear, Notion, ClickUp

## Slide 6
Writing Good Backlog Items
User stories with acceptance criteria
• Format: As a [user], I want [goal] so that [reason]
• Acceptance criteria: specific, testable conditions
• INVEST: Independent, Negotiable, Valuable, Estimable, Small, Testable
• Definition of Ready (DoR): story is ready to be picked up
• Definition of Done (DoD): what 'done' means for every item
• Examples:
• Bad: 'Fix login'
• Good: 'As a user, I want to reset my password via email so that I can recover my account'

## Slide 7
Estimation Techniques
Story points, planning poker, velocity
• Story points: relative effort (1, 2, 3, 5, 8, 13, 21)
• Don't equate to hours; it's relative complexity
• Planning poker: team estimates together, discuss differences
• Velocity: story points completed per sprint (historical average)
• Use velocity to predict future sprints
• Key insight: estimates are about uncertainty, not precision
• AI can suggest story point values based on description

## Slide 8
AI Boost: Estimation & Reports
Use AI to estimate and generate reports
• Prompt: I have these 10 backlog items. Estimate story points for each using Fibonacci sequence.
• AI assigns points based on complexity indicators
• Prompt: Generate a sprint report for this sprint with completed vs planned items
• AI generates markdown or HTML report template
• Prompt: Predict our velocity based on last 3 sprints
• AI calculates average and suggests sprint capacity
• Always review AI estimates with the team

## Slide 9
Soft Skills: Facilitation
Taking turns as Scrum Master
• Activity: Mock stand-up meeting
• Each person takes a turn as Scrum Master
• Scrum Master's job:
• Keep it to 15 minutes
• Ensure everyone speaks
• Note blockers (don't solve them in the stand-up)
• Common mistakes:
• Going into detailed technical discussions
• Not showing up on time
• Reporting to the Scrum Master instead of the team
• Lesson: Stand-ups are for coordination, not status reports

## Slide 10
Summary & Looking Ahead
Week 11 Recap
• Scrum: roles (PO, SM, Dev), ceremonies (planning, stand-up, review, retro)
• JIRA tracks work: epics, stories, tasks, bugs
• Good backlog items follow INVEST + DoD
• Story points measure relative complexity, not time
• AI helps with estimation and report generation
• Next week: Risk Management & Project Estimation
• Assignment: Sprint 0 planning artifacts