## Slide 1: CSULB CS 343 Week 12 Assignment: Risk Register & Simulation
Due: Next session - Excel + Jupyter Notebook

## Slide 2
Assignment Overview
Risk management for your course project
Identify 5-7 major risks for your course project.
Tasks:
1. Create a risk register (Excel or Google Sheets) with:
• Risk description
• Probability (Low/Med/High)
• Impact (Low/Med/High)
• Risk score
• Mitigation plan
2. Use AI to build a simple Monte Carlo simulation in Python (Jupyter Notebook)
3. Predict 50th and 85th percentile completion dates
4. Create a 1-slide executive summary (PDF)

## Slide 3
Submission Requirements
What to turn in
Submit:
• Risk register matrix (Excel/Google Sheets)
• Jupyter Notebook (.ipynb) with:
• Monte Carlo simulation code
• Histogram chart of results
• Percentile calculations
• 1-slide executive summary PDF with:
• Top 3 risks + mitigation
• 50th and 85th percentile delivery dates
Bonus (+1): Add risk response strategies for each risk (avoid, mitigate, transfer, accept).

## Slide 4
Grading Rubric (10 pts)
How you will be graded
• Risk register with 5-7 risks (3 pts)
• Risk scores and mitigation plans (2 pts)
• Monte Carlo simulation working correctly (2 pts)
• Histogram and percentile outputs (1 pt)
• Executive summary slide (1 pt)
• On-time submission (1 pt)